SPRINT BACKLOG

GoNature — Group 9 | Software Engineering Methods | Semester B 2026

Group Information

| # | ID | Name | Email |
| --- | --- | --- | --- |
| 1 | 213761018 | Taiseer Ashkar | taiseer.ashkar@e.braude.ac.il |
| 2 | 326326451 | Rani Renawe | rani.renawe@e.braude.ac.il |
| 3 | 213997653 | Fadi Kazoura | fadi.kazoura@e.braude.ac.il |
| 4 | 324821925 | Ibrahim Watfa | ibrahim.watfa@e.braude.ac.il |
| 5 | 325403442 | Haytam Awad | haytam.awad@e.braude.ac.il |

Product Owner: Haytam Awad

SCRUM Master: Taiseer Ashkar

Assignment 1 Submission: 12/04/2026

Assignment 2 Submission: 17/05/2026

Weekly Plan — 7 Weeks (Start of Semester → Assignment 2 Submission)

| Week | Sprint | Main Activities | Responsible |
| --- | --- | --- | --- |
| Week 1 | Sprint 1 | System analysis, Use Case Diagram, Flow of Events, Acceptance Tests, GitHub setup | Everyone |
| Week 2 | Sprint 2 | Class Diagram (ECB, OCSF, JavaFX, JDBC, Design Pattern) | Taiseer & Fadi |
| Week 3 | Sprint 2 | Package Diagram, Activity Diagrams, Prototype DB setup | All members |
| Week 4 | Sprint 3 | Sequence Diagrams, Prototype Server development | All members |
| Week 5 | Sprint 3 | Prototype Client development, testing on 2 machines | Fadi & Ibrahim |
| Week 6 | Sprint 4 | Final diagram review, fix prototype issues, verify DB | All members |
| Week 7 (17/05) | Sprint 4 | ZIP packaging, GitHub upload, Moodle submission | Taiseer |

Sprint 1 — Assignment 1 Phase

Period: Start of Semester → 12/04/2026

Goal: Complete system analysis, Use Case Diagram, Flow of Events, Acceptance Tests and GitHub setup.

| # | Task | Allocated To | Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Project planning & team task distribution | Everyone | 2 hrs | Done |
| 2 | GoNature system analysis & requirements gathering | Everyone | 3 hrs | Done |
| 3 | Use Case Diagram — all actors and use cases (Visual Paradigm) | Taiseer & Fadi | 6 hrs | Done |
| 4 | Flow of Events descriptions for all main use cases | Taiseer & Fadi | 4 hrs | Done |
| 5 | Acceptance Tests — Book a Visit (Excel) | Rani & Ibrahim | 3 hrs | Done |
| 6 | Acceptance Tests — Create Visit Report (Excel) | Rani & Ibrahim | 3 hrs | Done |
| 7 | GitHub repository setup & all members added | Ibrahim | 1 hr | Done |
| 8 | Upload all Assignment 1 files to GitHub | Ibrahim | 1 hr | Done |
| 9 | Final ZIP packaging & Moodle submission | Taiseer | 30 min | Done |

Sprint 2 — Design Phase

Period: 12/04/2026 → End of Week 3

Goal: Complete all UML diagrams (Class, Package, Activity) and begin prototype DB setup.

| # | Task | Allocated To | Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Class Diagram (ECB Pattern, OCSF, JavaFX, JDBC, Design Pattern) | Taiseer & Fadi | 10 hrs | Done |
| 2 | Package Diagram | Taiseer | 2 hrs | Done |
| 3 | Activity Diagram — Booking a Visit (with park entry) | Rani | 4 hrs | Done |
| 4 | Activity Diagram — Creating & Viewing Reports | Haytam | 3 hrs | Done |
| 5 | Prototype DB setup (Order table in MySQL Workbench) | Fadi & Ibrahim | 2 hrs | Done |

Sprint 3 — Implementation Phase

Period: End of Week 3 → End of Week 5

Goal: Complete Sequence Diagrams, working Prototype Server & Client JARs, and testing.

| # | Task | Allocated To | Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Sequence Diagram — Booking Flow (cancel, entry, payment) | Ibrahim | 5 hrs | Done |
| 2 | Sequence Diagram — Reports Flow (different dates) | Rani | 4 hrs | Done |
| 3 | Prototype Server JAR (OCSF server, DB connection, client info display) | Fadi | 12 hrs | Done |
| 4 | Prototype Client JAR (JavaFX GUI, read/update Order table) | Fadi & Ibrahim | 10 hrs | Done |
| 5 | Prototype testing on 2 separate machines | Fadi & Taiseer | 3 hrs | Done |
| 6 | Sprint Backlog document finalization | Haytam | 2 hrs | Done |

Sprint 4 — Finalization & Submission Phase

Period: End of Week 5 → 17/05/2026

Goal: Final review, fixes, packaging, GitHub upload and Moodle submission.

| # | Task | Allocated To | Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Final review of all UML diagrams | Taiseer & Fadi | 3 hrs | Done |
| 2 | Fix any issues found during prototype testing | Fadi & Ibrahim | 4 hrs | Done |
| 3 | Verify DB update via direct MySQL access (not via prototype) | Fadi | 1 hr | Done |
| 4 | Combine all assignment elements into ZIP file | Taiseer | 1 hr | Done |
| 5 | GitHub upload of all Assignment 2 files | Taiseer | 1 hr | Done |
| 6 | Final submission on Moodle with GitHub link | Taiseer | 30 min | Done |

Product Log — Full Task List

Complete list of all tasks planned across all sprints for the entire project build phase.

| # | Task | Allocated To | Est. Hours | Sprint |
| --- | --- | --- | --- | --- |
| 1 | Project planning & team task distribution | Everyone | 2 hrs | Sprint 1 |
| 2 | GoNature system analysis & requirements | Everyone | 3 hrs | Sprint 1 |
| 3 | Use Case Diagram (Visual Paradigm) | Taiseer & Fadi | 6 hrs | Sprint 1 |
| 4 | Flow of Events for all main use cases | Taiseer & Fadi | 4 hrs | Sprint 1 |
| 5 | Acceptance Tests — Book a Visit (Excel) | Rani & Ibrahim | 3 hrs | Sprint 1 |
| 6 | Acceptance Tests — Create Visit Report (Excel) | Rani & Ibrahim | 3 hrs | Sprint 1 |
| 7 | GitHub setup & file upload | Ibrahim | 2 hrs | Sprint 1 |
| 8 | Assignment 1 ZIP & Moodle submission | Taiseer | 30 min | Sprint 1 |
| 9 | Class Diagram (ECB, OCSF, JavaFX, JDBC, Design Pattern) | Taiseer & Fadi | 10 hrs | Sprint 2 |
| 10 | Package Diagram | Taiseer | 2 hrs | Sprint 2 |
| 11 | Activity Diagram — Booking a Visit | Rani | 4 hrs | Sprint 2 |
| 12 | Activity Diagram — Creating & Viewing Reports | Haytam | 3 hrs | Sprint 2 |
| 13 | Prototype DB setup (Order table in MySQL) | Fadi & Ibrahim | 2 hrs | Sprint 2 |
| 14 | Sequence Diagram — Booking Flow | Ibrahim | 5 hrs | Sprint 3 |
| 15 | Sequence Diagram — Reports Flow | Rani | 4 hrs | Sprint 3 |
| 16 | Prototype Server JAR | Fadi | 12 hrs | Sprint 3 |
| 17 | Prototype Client JAR | Fadi & Ibrahim | 10 hrs | Sprint 3 |
| 18 | Prototype testing on 2 separate machines | Fadi & Taiseer | 3 hrs | Sprint 3 |
| 19 | Sprint Backlog document finalization | Haytam | 2 hrs | Sprint 3 |
| 20 | Final review of all UML diagrams | Taiseer & Fadi | 3 hrs | Sprint 4 |
| 21 | Fix issues found during prototype testing | Fadi & Ibrahim | 4 hrs | Sprint 4 |
| 22 | Verify DB update via direct MySQL access | Fadi | 1 hr | Sprint 4 |
| 23 | Combine all elements into ZIP | Taiseer | 30 min | Sprint 4 |
| 24 | GitHub upload of all Assignment 2 files | Taiseer | 1 hr | Sprint 4 |
| 25 | Final Moodle submission with GitHub link | Taiseer | 15 min | Sprint 4 |